Lumen Liquid - Phase 1 Progress Report

Stellar On/Off-Ramp Infrastructure

Project: Crypto On-Ramp / Off-Ramp Infrastructure on Stellar

Reporting Period: Day 1 - Day 10

Submitted By: Orbit Labs

Date: June 12, 2026

# Executive Summary

Phase 1 is completed. The Worker backend is live, connected to Privy, Stellar Horizon, and Cloudflare D1.

Current status: Phase 1 completed; Phase 2 foundations already in progress.

# 5.1 Weekly Breakdown

| Week | Planned Work | Expected Output |
| --- | --- | --- |
| Day 1 - 3 | Set up the Go microservices infrastructure and configure the development environment. | The backend foundation is established in worker-api with Cloudflare Worker/Hono routing, CORS, structured error handling, deployment configuration, and D1 binding ready for development. |
| Day 4 - 6 | Connect the Go backend to the Stellar Horizon API. | The backend is connected to Stellar Horizon and supports Testnet/Mainnet network responses, balance lookup, supported assets, and transaction-building foundations. |
| Day 7 - 9 | Integrate Privy authentication on the Testnet for social login capabilities. | Privy authentication is integrated with login/session verification, Stellar wallet create/restore, account-to-wallet mapping, and signing permission checks. |
| Day 10 | Conduct end-to-end testing of the Horizon connection and Privy authentication flow. | The public Worker endpoint is operational; Stellar Testnet/Mainnet responses and Privy wallet flows are verified and ready for Phase 2 integration work. |

# Current Deliverables

| Deliverable | Status | Evidence |
| --- | --- | --- |
| Worker API backend | Completed | https://privy-stellar-api.namvu3121.workers.dev/api/health |
| Source repository | Completed | https://github.com/prompttocode/stellarsmartwallet |
| D1 database schema | Completed | worker-api/schema.sql |
| Privy + Stellar wallet foundation | Completed | Auth, wallet creation, balance, send, trustline, swap foundation |

# Summary

Phase 1 objectives are completed.